Department of Technical Education

Government Polytechnic Soraba

Department of Computer Science and Engineering

Capstone Project

Weekly Status Report

Week 1

2025–26

### 1. Capstone Project Title

Segmentation of Arecanut Bunches Using Deep Learning

### 2. Group Members

- Bhoomika

- Divya shivayogi chouter

- Sanjana

### Status:Completed

### Highlights: In the first week of the project, the team successfully finalized the project title and scope. An initial study was conducted on deep learning–based image segmentation techniques used in agricultural applications. Various segmentation models such as U-Net and Mask R-CNN were reviewed. Discussions were held on dataset requirements, image labeling techniques, and the overall workflow for segmenting arecanut bunches from field images

.

### Risks or Issues List:

| Date | Risk or Issue | Description | Resolution | Status |  |
| --- | --- | --- | --- | --- | --- |
| Dataset Annotation Complexity |  | Manual annotation of arecanut bunch images for segmentation may require more time and effort, affecting the project timeline. | Planned to use annotation tools and divide labeling tasks among team members; explored semi-automatic annotation techniques to reduce effort. |  | Completed |  |

### Tasks in Progress / Completed:

| Task Name | Description | Team Member Responsible | Percentage Completed |
| --- | --- | --- | --- |
| Project Topic Finalization | Finalization of project title and objectives. | All Members | 100% |
| Literature Survey | Review of deep learning segmentation methods in agriculture. | Divya shivayogi chouter | 100% |
| Requirement Analysis | Identification of software tools, datasets, and hardware requirements. | Sanjana | 100% |

### Upcoming Tasks:

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Dataset Collection | Collection of arecanut bunch images from different field conditions. | Bhoomika |
| Image Annotation | Labeling images for segmentation using annotation tools. | Divya shivayogi chouter |

Date:                                                                                                                 Signature of the Students