Department of Technical Education

Government Polytechnic Soraba

Department of Computer Science and Engineering

Capstone Project

Weekly Status Report

Week 11

2025–26

### Capstone Project Name : Segmentation of Arecanut Bunches using Deep Learning

### Capstone Project Members:

- Bhoomika

- Divya shivayogi chouter

- Sanjana

### Status: Completed

### Highlights : In the eleventh week of the Segmentation of Arecanut Bunches Using Deep Learning project, we successfully implemented image preprocessing techniques and developed a deep learning–based segmentation model for detecting and segmenting arecanut bunches from field images. Dataset annotation and model training using convolutional neural networks were completed. Initial evaluation results show accurate segmentation of arecanut bunch regions under varying lighting conditions.

### Risks or Issues List:

| Date | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
|  | Dataset Quality Issues | Poor image quality, occlusion, and variation in lighting conditions may reduce segmentation accuracy. | Applied image augmentation techniques, improved preprocessing, and used robust deep learning architectures to handle variations. | COMPLETED |

### Tasks in Progress or Completed:

| Task Name | Description | Team Member Responsible | Percentage Complete |
| --- | --- | --- | --- |
| Arecanut Bunch Segmentation Mode | mplemented image preprocessing, dataset annotation, and deep learning–based segmentation model using CNN architecture. Trained and evaluated the model for accurate arecanut bunch detection. | Bhoomika | 100% |

### Upcoming Tasks:

| Task Name | Description | TeamMember Responsible |
| --- | --- | --- |
| Model Optimization and Performance Analysis | Improve segmentation accuracy through hyperparameter tuning, evaluate model performance using metrics such as IoU and Dice coefficient, and prepare final documentation and results analysis. | Divya Shivayogi Chouter |

Date:                                                                                                       Signature of Students