Department of Technical Education

Government Polytechnic Soraba

Department of Computer Science and Engineering

Capstone Project

Weekly Status Report

Week 12

2025–26

### Capstone Project Name : Segmentation of Arecanut Bunches using Deep Learning

### Capstone Project Members:

- Bhoomika

- Divya shivayogi chouter

- Sanjana

### Status: Completed

### Highlights:In the twelfth week of the Segmentation of Arecanut Bunches Using Deep Learning project, we successfully completed the final validation and system integration phases. The trained deep learning model was thoroughly tested on unseen field images to evaluate segmentation accuracy and robustness. Performance metrics such as Dice Coefficient and Intersection over Union (IoU) confirmed reliable detection and precise boundary segmentation of arecanut bunches.The segmentation model was integrated into a web-based application to enable real-time image prediction. Final performance analysis, result visualization, and project documentation were completed.

## Risks or Issues List:

| Date | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
|  | Prediction Inconsistency | Minor variation in segmentation output under extreme lighting conditions. | Applied additional preprocessing and fine-tuning to improve model stability. | COMPLETED |

## Tasks in Progress or Completed:

| Task name | Description | Team member responsible | Percentage complete |
| --- | --- | --- | --- |
| Final Testing and Deployment | • Evaluated model using test dataset. • Integrated trained model into web application. • Generated segmentation output results. • Completed documentation. | Bhoomika M E | 100% |

## Upcoming Tasks:

| Task name | Description | Team member responsible |
| --- | --- | --- |
| Final Submission and Presentation | • Prepare final project presentation. • Demonstrate segmentation system. • Submit final documentation and source code. | Sanjana |

Date:                                                                                                       Signature of Students