Department of Technical Education

Government Polytechnic Soraba

Department of Computer Science and Engineering

Capstone Project

Weekly Status Report

Week 2

2025–26

Capstone Project Name: Segmentation of Arecanut Bunches Using Deep Learning

Capstone Project Members:

- Bhoomika

- Divya Shivayogi chowter

- Sanjana

Status: Completed

Highlights: In the Second Week of the Segmentation of Arecanut Bunches Using Deep Learning Project, we successfully conducted a project kickoff meeting to discuss project scope, objectives, and deliverables. Established communication channels and collaboration tools for the team. Studied image segmentation concepts and reviewed existing research related to agricultural image segmentation. Identified segmentation objectives and outlined the system workflow for arecanut bunch extraction from images.

Risks or Issues List:

| Date | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
| — | Image Quality Variation | Variations in lighting, background, and image quality may affect segmentation accuracy. | Planned preprocessing steps such as normalization and background noise reduction to improve model performance. | COMPLETED |

Tasks in Progress or Completed:

| Task Name | Description | Team Member Responsible | Percentage Complete |
| --- | --- | --- | --- |
| Segmentation Study Kickoff | Initiated study of deep learning–based image segmentation techniques. Reviewed datasets and analyzed suitable architectures for arecanut bunch segmentation. | Bhoomika | 100% |

Upcoming Tasks:

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Dataset Preparation & Annotation | Collect images, perform manual annotation of arecanut bunch regions, and prepare data for training segmentation models. | Sanjana |

Date:                                                                                                Signature of the Students