Department of Technical Education

Government Polytechnic Soraba

Department of Computer Science and Engineering

Capstone Project

Weekly Status Report

Week 4

2025–26

### Capstone Project Name : Segmentation of Arecanut Bunches using Deep Learning

### Capstone Project Members:

- Bhoomika

- Divya shivayogi chouter

- Sanjana

### Status: Completed

Highlights: In the fourth week of the Arecanut Bunch Segmentation project, we successfully implemented the core Deep Learning architecture (U-Net/Mask R-CNN). We focused on training the model using the pre-processed dataset of arecanut farm images. Completed the integration of loss functions specifically tuned for high-precision segmentation. Conducted initial validation tests to evaluate the model's ability to distinguish between ripe bunches and dense foliage.

### Risks or Issues List:

| Date | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
|  | Overfitting Risks | The model shows high accuracy on training data but lower performance on unseen field images due to varying lighting conditions. | Implement data augmentation techniques such as random rotation, brightness adjustment, and Gaussian noise to improve generalization. | COMPLETED |

### Tasks in Progress or Completed:

| Task name | Description | Team member responsible | Percentage complete |
| --- | --- | --- | --- |
| Model Training & Optimization | • Description: Train the Deep Learning model on the annotated dataset. • Description: Optimize hyperparameters (learning rate, batch size) to achieve optimal Mean Intersection over Union (mIoU) scores. | Divya Shivayogi Chouter | 100% |

### Upcoming tasks:

| Task name | Description | Team member responsible |
| --- | --- | --- |
| Testing and Performance Metrics | • Description: Evaluate the model using a test set and generate a Confusion Matrix. • Description: Perform real-time inference testing on video samples to ensure processing speed is viable for drone/robot deployment. | Sanjana |

Date:									Signatur of the students: