Department of Technical Education

Government Polytechnic Soraba

Department of Computer Science and Engineering

Capstone Project

Weekly Status Report

Week 7

2025–26

### Capstone Project Name : Segmentation of Arecanut Bunches using Deep Learning

### Capstone Project Members:

- Bhoomika

- Divya shivayogi chouter

- Sanjana

### Status: Completed

Highlights: In the seventh week of the Segmentation of Arecanut Bunches Using Deep Learning project, we successfully enhanced image preprocessing techniques and improved the performance of the deep learning–based segmentation model for accurately detecting and segmenting arecanut bunches from field images. Advanced preprocessing steps such as resizing, normalization, and data augmentation were applied to improve model robustness. The Attention U-Net architecture was trained using annotated datasets, and performance evaluation was carried out using Dice Coefficient and Intersection over Union (IoU) metrics. Experimental results demonstrate improved boundary detection and precise segmentation of arecanut bunch regions under different lighting and background conditions.

## Risks or Issues List:

| Date | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
|  | Limited Dataset Size | Insufficient training images may reduce model generalization performance. | Applied data augmentation techniques such as flipping, rotation, and brightness adjustment. Increased dataset diversity to improve robustness. | COMPLETED |

## Tasks in Progress or Completed:

| Task name | Description | Team member responsible | Percentage complete |
| --- | --- | --- | --- |
| Model Training and Validation | • Implemented Attention U-Net architecture. • Trained model for multiple epochs. • Calculated Dice, IoU, Precision, Recall. • Improved segmentation boundary accuracy. • Reduced background noise in predicted masks. | Bhoomika M E | 100% |

## Upcoming Tasks:

| Task name | Description | Team member responsible |
| --- | --- | --- |
| Model Optimization and Deployment | • Perform hyperparameter tuning (learning rate, batch size). • Improve validation accuracy above 95%. • Integrate model into Flask web application. • Prepare final result analysis and documentation. | Bhoomika M E |

Date:                                                                                                       Signature of Students