Department of Technical Education

Government Polytechnic Soraba

Department of Computer Science and Engineering

Capstone Project

Weekly Status Report

Week 8

2025–26

### Capstone Project Name : Segmentation of Arecanut Bunches using Deep Learning

### Capstone Project Members:

- Bhoomika

- Divya shivayogi chouter

- Sanjana

### Status: Completed

### Highlights: In the eighth week of the project Segmentation of Arecanut Bunches Using Deep Learning, we focused on dataset refinement and advanced model evaluation. The segmentation model was tested on unseen images to validate generalization performance. Predicted segmentation masks were analyzed visually and quantitatively to ensure accurate separation of arecanut bunches from the background. Improvements were noted after fine-tuning model parameters

### Risks or Issues List:

| Date | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
| — | Incomplete or Inaccurate Masks | Poorly annotated ground truth masks can affect segmentation accuracy and reliability of results. | Re-verified ground truth masks, corrected annotation errors, and validated dataset consistency before final evaluation. | Completed |

### Tasks in Progress or Completed:

| Task Name | Description | Team Member Responsible | Percentage Complete |
| --- | --- | --- | --- |
| Model Evaluation and Fine-tuning | Tested the segmentation model on validation data, analyzed predicted masks, and fine-tuned parameters to improve accuracy. | Bhoomika M E | 100% |

### Upcoming Tasks:

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Result Analysis and Final Documentation | Analyze final segmentation results, prepare charts and screenshots, and complete final project report. | Divya Shivayogi Chouter |

Date:                                                                                                       Signature of Students